# Good Mourning – Vertical Slice Production Schedule

Weeks 1–4 (Days 1–28)

A stylized, production-ready schedule with one table per day. Focus: foundational systems, ghost care loop, rituals, garden, and HUD polish. Inline system references are included where useful.

# Week 1 (Days 1–7)

Setup project skeleton, core managers, and first caretaker loop.

## Day 1

| Time | Task |
| --- | --- |
| 9–10 AM | Create Unity 6 URP project GoodMourning_LTS. Enable URP Forward+; verify lighting pipeline. |
| 10–12 PM | Configure folders: Scripts/, Art/, Prefabs/, Scenes/, UI/, Audio/, Materials/, Data/. Stub namespaces KD.Core, KD.Gameplay, KD.Systems. |
| 12–1 PM | Lunch / design notes. Write: 'Comfort is a system call.' |
| 1–3 PM | Initialize Git + Git LFS; create GitHub repo GoodMourningMain; first commit. |
| 3–5 PM | Install Input System, Cinemachine, DOTween, TextMeshPro. Verify compile & play-mode speed. |

## Day 2

| Time | Task |
| --- | --- |
| 9–10 AM | Create GameManager (singleton). Handles boot, scene load, quit. |
| 10–12 PM | Implement global EventBus (publish/subscribe). Test with sample events. |
| 12–1 PM | Lunch. Sketch architecture diagram for persistent managers. |
| 1–3 PM | Create persistent Bootstrap scene with GameManager, EventBus, UIManager. |
| 3–5 PM | Add debug overlay (FPS, active ghosts, memory). Save as scn_Bootstrap. |

## Day 3

| Time | Task |
| --- | --- |
| 9–10 AM | Implement TimeManager for day/night tick; OnDayStart/End events. |
| 10–12 PM | Create SaveManager (JSON serialization); autosave at dawn. |
| 12–1 PM | Lunch / notes: verify write permissions; test empty save. |
| 1–3 PM | Prototype ghost prefab pfb_GhostTemp; add GhostController + idle anim. |
| 3–5 PM | Build scn_Hub_Prototype with 1 ghost + player camera. Confirm update order. |

## Day 4

| Time | Task |
| --- | --- |
| 9–10 AM | Add SpiritManager registry; spawn/despawn; assign IDs. |
| 10–12 PM | Implement MoodComponent with Contentment + Appetite variables. |
| 12–1 PM | Lunch / quick Unity Profiler pass. |
| 1–3 PM | Hook MoodComponent to TimeManager hourly event. |
| 3–5 PM | Display ghost mood on HUD (UIManager → MoodWidget). Validate binding. |

## Day 5

| Time | Task |
| --- | --- |
| 9–10 AM | Create InteractionSystem; select ghosts/objects. |
| 10–12 PM | Implement feed/clean/talk actions; update Contentment/Appetite. |
| 12–1 PM | Lunch / update task list. |
| 1–3 PM | Integrate input bindings via InputRouter; map interact key. |
| 3–5 PM | Test loop: feed ghost; see Essence tick; adjust pacing curves. |

## Day 6

| Time | Task |
| --- | --- |
| 9–10 AM | Prototype Essence counter (EssenceSystem): gain per happy ghost. |
| 10–12 PM | Connect Essence to HUD bar (UIManager → EssenceHUD). |
| 12–1 PM | Lunch / clean project folder; commit. |
| 1–3 PM | Start InventoryManager; track Essence, Remains, Tokens. |
| 3–5 PM | Validate persistence; autosave Essence totals (SaveManager). |

## Day 7

| Time | Task |
| --- | --- |
| 9–10 AM | Weekly review. Document in DEV_NOTES.md. |
| 10–12 PM | Refactor singletons (GameManager, UIManager, EventBus) for clearer DI. |
| 12–1 PM | Lunch / decompression. |
| 1–3 PM | Fix lighting exposure; adjust candle LUT. |
| 3–5 PM | Plan Week 2: Follower Tasks prototype (TaskSystem) + Garden basics. Tag v0.1. |

# Week 2 (Days 8–14)

Introduce follower roles, garden basics, and leak/cleanup loop.

## Day 8

| Time | Task |
| --- | --- |
| 9–10 AM | Create TaskSystem scaffold; define Role enum (Janitor, Gardener, Caretaker). |
| 10–12 PM | Add FollowerTasksDB (ScriptableObject) with role configs. |
| 12–1 PM | Lunch / outline daily role flow. |
| 1–3 PM | Agent can accept one role; show role icon overhead. |
| 3–5 PM | Bind role productivity to Contentment (MoodComponent). |

## Day 9

| Time | Task |
| --- | --- |
| 9–10 AM | Implement Janitor task: path to puddles; clean action. |
| 10–12 PM | Implement Gardener task: tend plot; water; harvest cycle. |
| 12–1 PM | Lunch / test garden placeholder art. |
| 1–3 PM | Implement Caretaker task: soothe low Contentment ghosts. |
| 3–5 PM | Task switching cooldown; prevent thrashing. |

## Day 10

| Time | Task |
| --- | --- |
| 9–10 AM | UI: Follower panel with role selector (UIManager). |
| 10–12 PM | Hook role change to TaskSystem; emit OnRoleChanged. |
| 12–1 PM | Lunch / UX notes. |
| 1–3 PM | Save/Load current role per ghost (SaveManager). |
| 3–5 PM | Telemetry counters for task success/fail (EventBus overlay). |

## Day 11

| Time | Task |
| --- | --- |
| 9–10 AM | Add ManifestSystem: low Appetite/Contentment triggers leak. |
| 10–12 PM | Ectoplasm puddle spawner; cleanup reduces Unrest chance. |
| 12–1 PM | Lunch / VFX note: subtle slime trail. |
| 1–3 PM | Janitor prioritizes leaks; test pathfinding priorities. |
| 3–5 PM | Tune trigger thresholds; log incidents to overlay. |

## Day 12

| Time | Task |
| --- | --- |
| 9–10 AM | GardenManager v1: plot states (Empty/Seedling/Bloom/Decay). |
| 10–12 PM | Resource outputs: Offerings + Ectofruit placeholders. |
| 12–1 PM | Lunch / economy notes. |
| 1–3 PM | FeedingSystem consumes Offerings → Appetite restoration. |
| 3–5 PM | Save garden state & growth timers (SaveManager). |

## Day 13

| Time | Task |
| --- | --- |
| 9–10 AM | Balance pass: Contentment decay vs. care actions. |
| 10–12 PM | Edge cases: ghost idle/blocked state recovery. |
| 12–1 PM | Lunch / bug triage. |
| 1–3 PM | Polish role icons & feedback SFX. |
| 3–5 PM | Stability test: 30-minute run; fix top 3 issues. |

## Day 14

| Time | Task |
| --- | --- |
| 9–10 AM | Weekly review & playable check: caretaker loop viability. |
| 10–12 PM | Record short capture of loop; write Week 2 notes. |
| 12–1 PM | Lunch. |
| 1–3 PM | Refactor TaskSystem APIs; finalize events. |
| 3–5 PM | Plan Week 3: Rituals system prototype. |

# Week 3 (Days 15–21)

Rituals system prototype, economy hooks, and request basics.

## Day 15

| Time | Task |
| --- | --- |
| 9–10 AM | Create RitualsManager; define ritual data (SO_Ritual). |
| 10–12 PM | Implement ritual queue, costs (Essence/Remains), cooldowns. |
| 12–1 PM | Lunch / tone notes for VFX. |
| 1–3 PM | Prototype Care Ritual (small Contentment boost). |
| 3–5 PM | HUD: ritual panel with tooltip details. |

## Day 16

| Time | Task |
| --- | --- |
| 9–10 AM | Prototype Cleansing Ritual (reduce Manifest risk). |
| 10–12 PM | Prototype Binding Ritual (stabilize unruly ghosts temporarily). |
| 12–1 PM | Lunch. |
| 1–3 PM | Cooldown UI and ritual availability hints. |
| 3–5 PM | Save ritual cooldown states. |

## Day 17

| Time | Task |
| --- | --- |
| 9–10 AM | Altar interactable prefab; trigger ritual from world. |
| 10–12 PM | Add basic ritual animations (staging, glow, ring). |
| 12–1 PM | Lunch / SFX pass (soft chime, whisper). |
| 1–3 PM | VFXManager hooks for ritual outcome pulses. |
| 3–5 PM | Edge cases: cancel mid-ritual; refund rules. |

## Day 18

| Time | Task |
| --- | --- |
| 9–10 AM | Economy hooks: Essence/Remains spend + logs. |
| 10–12 PM | Grace gain on serene day; integrate with loop. |
| 12–1 PM | Lunch. |
| 1–3 PM | EventBus overlay: ritual counters & average cadence. |
| 3–5 PM | Balance: set default ritual values for slice. |

## Day 19

| Time | Task |
| --- | --- |
| 9–10 AM | Requests: simple favor events (plant flower, deliver item). |
| 10–12 PM | Bond gain on fulfilled requests; minor penalties on ignore. |
| 12–1 PM | Lunch / narrative hooks. |
| 1–3 PM | UI toasts for request begin/complete. |
| 3–5 PM | Save request history for a single ghost. |

## Day 20

| Time | Task |
| --- | --- |
| 9–10 AM | Stability run: 45 minutes; fix any ritual soft-locks. |
| 10–12 PM | Polish altar visuals; candle bloom & shadow tuning. |
| 12–1 PM | Lunch. |
| 1–3 PM | Refactor data constants to ScriptableObjects. |
| 3–5 PM | Commit and tag v0.2 Rituals Prototype. |

## Day 21

| Time | Task |
| --- | --- |
| 9–10 AM | Weekly review & capture: ritual showcase. |
| 10–12 PM | Bugfix sweep; adjust cooldowns & costs. |
| 12–1 PM | Lunch. |
| 1–3 PM | Smoke test with 3 ghosts + 2 rituals + garden. |
| 3–5 PM | Plan Week 4: Garden iteration & HUD polish. |

# Week 4 (Days 22–28)

Garden & HUD polish, accessibility, performance, and demo capture.

## Day 22

| Time | Task |
| --- | --- |
| 9–10 AM | GardenOfRest: soil moisture, fertilizer effects. |
| 10–12 PM | Hook Offerings to Appetite recovery (FeedingSystem). |
| 12–1 PM | Lunch / art sync: garden icons. |
| 1–3 PM | Growth stage visuals; gentle sway animation. |
| 3–5 PM | Save growth timers; verify after reload. |

## Day 23

| Time | Task |
| --- | --- |
| 9–10 AM | HUD: compact mood widget; add appetite meter. |
| 10–12 PM | Colorblind-safe palette for status icons. |
| 12–1 PM | Lunch. |
| 1–3 PM | Toast rate limits; prevent spam during leaks. |
| 3–5 PM | Profiler pass; reduce GC in HUD bindings. |

## Day 24

| Time | Task |
| --- | --- |
| 9–10 AM | Manifest tuning: thresholds & decay rates. |
| 10–12 PM | Janitor path priority; edge case around blocked tiles. |
| 12–1 PM | Lunch / bug notes. |
| 1–3 PM | VFX polish on ectoplasm cleanup. |
| 3–5 PM | Stability run; log incidents < 3/hr target. |

## Day 25

| Time | Task |
| --- | --- |
| 9–10 AM | Inventory UI: simple list & counts. |
| 10–12 PM | Essence → Grace conversion rule for serene day. |
| 12–1 PM | Lunch. |
| 1–3 PM | Save/load regression tests (Inventory, Garden, Rituals). |
| 3–5 PM | Fix top 5 bugs; tag v0.25. |

## Day 26

| Time | Task |
| --- | --- |
| 9–10 AM | Audio pass: subtle garden loops; UI blips. |
| 10–12 PM | Accessibility: text scale 0.8–1.5×, high-contrast HUD. |
| 12–1 PM | Lunch. |
| 1–3 PM | Controller glyphs; input rebinding page. |
| 3–5 PM | QA checklist for slice demo. |

## Day 27

| Time | Task |
| --- | --- |
| 9–10 AM | Art tidy: placeholder icons sweep; consistent sizes. |
| 10–12 PM | Lighting polish: candle LUT + fog density presets. |
| 12–1 PM | Lunch. |
| 1–3 PM | Script cleanup; TODO sweep; comments & summaries. |
| 3–5 PM | Performance target: 60fps on mid-tier PC test. |

## Day 28

| Time | Task |
| --- | --- |
| 9–10 AM | Weekly review: slice impressions & notes. |
| 10–12 PM | Record internal demo capture (2–3 min). |
| 12–1 PM | Lunch. |
| 1–3 PM | Backlog grooming for Weeks 5–8. |
| 3–5 PM | Milestone commit: v0.3 Vertical Slice Foundations. |